## Slide 1: Updates from PLCT
qiuji@iscas.ac.cn

## Slide 2: Set up workflow after upstreaming
will follow the description at https://github.com/v8-riscv/v8/wiki/Upstream-Workflow
now the master branch can be automatically sync up
riscv64 branch is waiting for: https://chromium-review.googlesource.com/c/v8/v8/+/2690182
automatic CI is WIP by wuwei
chatting with the maintainers of the MIPS backend, could share info later

## Slide 3: New feature porting- SparkPlug is done for RV64G
See deck from Yahan:
https://docs.google.com/presentation/d/1JfZfF-27vUCjG2a2qjRunrDZKs0gsiB-6S7LYQ8Aclc/edit#slide=id.gc3f1046976_0_61

## Slide 4: node.js support status
node.js officially updates the version of its embeded V8 twice a week
at Feb 24, update V8 to 8.9.255.19
v8 with RISC-V 64bit upstreamed is in 9.0 (or? 9.1)
so, it’s expected that we can start the porting and upstreaming for RISC-V node.js in Mid or Late March.

## Slide 5: application based on V8 launching
tensorflow.js
  based on node.js
  follow the build process on https://github.com/v8-riscv/node/wiki
  copy the install package to Hifive and install it
  follow the tf.js install process on https://www.tensorflow.org/js/tutorials/setup
  successfully run the simplest js demo, see the training of a very simple NN below
  we are finding a more visiual demo case (by Jiang YuChen)

## Slide 6: Github issues status update
https://github.com/v8-riscv/v8/issues/414 still error, to be fixed
https://github.com/v8-riscv/v8/issues/403 exports pass, import still error
https://github.com/v8-riscv/v8/issues/166 still error, to be fixed
https://github.com/v8-riscv/v8/issues/297 still error, to be fixed
https://github.com/v8-riscv/v8/issues/204 upstream fixed, closed
https://github.com/v8-riscv/v8/issues/53 different encoding of sNAN and qNAN,need skip it permanently for RISC-V as MIPS

## Slide 7: Github pull requests status update
PR408: madd/msub closed
PR404: add more allocatable reg closed

## Slide 8: Github wiki updated
https://github.com/v8-riscv/v8/wiki/Testing-Status
  updated with new test status, then closed #issue447
  source from the “upstream” branch
  Regressions on debug version has serverl new fail cases, to be checked
  Regression and benchmarks on Hifive are not updated

## Slide 9: That’s all. Thanks!